# Whatsthe.buzz

Date: 1-29-17

## Overview

Whatsthe.buzz creator would like us to add some features to his website. We are to make it possible for each user to have more than one survey available, allow for custom survey questions, and allow password recovery.

## Project Team

|  |  |  |  |
| --- | --- | --- | --- |
| **Roles** | **Name** | **Major responsibilities** | **Contact (Email and/or Phone)** |
| Project owner | Brenton Phillips | Provide us with the source code we need and be there if we have questions about the project. | jbrentonphillips@gmail.com |
| Team leader | Neisha Martinez | Keep all team members up to date on meetings or deadlines that are approaching. Keep up constant communication with team members. Make sure what needs to be done is being done. | 706-429-4532  sonicfan3475@gmail.com |
| Team members | Sherri Booher | Work on the web design aspect of the project and assist with the database aspect. Keep up communication to team leader and the others who are helping with this part of the project. | 470-786-3048  sherribooher74@gmail.com |
| Jonathan Jones | Work on some web design and some database parts of the project. Keep up communication to team leader and the others who are helping with this part of the project. | 229-894-7888  jjonesftw02@gmail.com |
| Patrick Green | Work on the database aspect of the project. Keep up communication to team leader and the others who are helping with this part of the project. | 678-973-9499  phasegreen95@gmail.com |
| Ben Skeen | Work on the database aspect of the project. Keep up communication to team leader and the others who are helping with this part of the project. | 706-766-8932  benskeen14@gmail.com |
| Advisor / Instructor | Jack Zheng | Facilitate project progress; advise on project management and technical solutions. | gzheng@kennesaw.edu |

## Project website

<http://itcapstonebuzz.atwebpages.com>

## Final Deliverables

1. An improved web app with the following functionalities
   * Multi-survey setting under one user account
   * Dynamic survey building
   * Multi-reports in admin view
   * Password recovery
2. Working website
3. Source code in GitHub
4. Design documentation
5. Testing plan and testing report (customer aspect)

## Milestones

#1 - By 2/17/2017

* Data model design for the multi-survey setting.
* Dynamic survey functionality implemented.
* User testing survey design completed.

#2 - By 3/17/2017

* User testing of the survey (20) done and results analyzed.
* Multi-survey setting implemented

#3 - By 4/14/2017

* Password recovery functionality implemented.
* Multi-survey report in admin view.
* All design doc done.

## Future milestone meetings date/time

* Client/Group Meeting - 1/29/17 @ 2PM @ Library
* Milestone 1 - 2/16/17 @ 4PM @ J334
* Milestone 2 - 3/16/17 @ 4PM @ J334
* Milestone 3 - 4/13/17 @ 4PM @ J334
* C Day - 4/27/17
* Department Presentation - 5/5/17

## Communication and Meeting Planning

We are using GroupMe to stay in constant communication as a group and email to stay in contact with the client. We, as a group, discuss and choose meeting dates. If not all of us can get together as a group then the team leader will try to meet individually with each team member. To set up meetings with the client, we first discuss what times we are available as a group then the team leader will email the client and decide on the final meeting date.

## Project Schedule and Tasks Planning

See the Gantt chart file attached.